ĐỊNH NGHĨA HOÀN THÀNH

dành cho

PHẦN TĂNG TRƯỞNG (INCREMENT)

Ý nghĩa: Các điều kiện cần thỏa mãn trước khi một hạng mục công việc được xem là hoàn thành.

Phạm vi áp dụng: **Team XXX**

Thời gian áp dụng: **Từ Quý 4.2023**

1. Công đoạn lập trình

* Các rủi ro được trao đổi và xử lý ngay bởi các thành viên liên quan và xác nhận qua Jira hoặc Daily Logs.
* Chức năng phải thỏa mãn các Acceptance Criteria được mô tả cho issue đó.
* Member thực hiện self-test theo Checklist từ QA (nếu có) và xác nhận đã test trong file Checklist trước khi gửi sang QA thực hiện test.

1. Công đoạn kiểm thử trên môi trường test

* Chức năng phải đáp ứng được đầy đủ các tiêu chí theo AC được mô tả và checklist của QA trên môi trường Staging.
* PO và Team Leader xác nhận không còn bug nghiêm trọng được report.
* Tính năng được PO xác nhận có thể golive trước một phần, phần còn lại được tách thành US/Task khác.

1. Công đoạn deploy lên môi trường Production

* Source Code được update theo feedback từ kết quả review bởi Team Leader.

1. Công đoạn nghiệm thu

* Chức năng được chấp nhận hoàn thành bởi PO trên môi trường production

**Ký xác nhận của các thành viên**

| Mr. A | Mr. B | Mr. C | Mr. D |
| --- | --- | --- | --- |
|  |  |  |  |
| Mr. E | Ms. F | Ms. G |  |
|  |  |  |  |

—--------------------

English

**Definition of Done for Increment**

**Meaning:** Conditions that must be met before an item can be considered complete. **Applicable to:** Team 9S **Effective time:** From Q4 2023

1. **Coding phase**
   * □ Risks are discussed and handled immediately by relevant members and confirmed via Jira or Daily Logs.
   * □ The feature must satisfy the described Acceptance Criteria for that issue.
   * □ Member performs self-testing according to the QA Checklist (if any) and confirms that testing has been done according to the Checklist before sending it to QA for testing.
2. **Testing phase in the test environment**
   * □ The feature must meet all described AC criteria and the QA checklist in the Staging environment.
   * □ PO and Team Leader confirm that there are no serious bugs reported.
   * □ The feature is confirmed by PO to go live before splitting, the remaining part can be split into other US/Tasks.
3. **Deployment phase to the Production environment**
   * □ Source Code is updated based on feedback from the review results by the Team Leader.
4. **Acceptance phase**
   * □ The feature is accepted as complete by the PO in the Production environment.

**Signatures of team members:**

Mr. A | Mr. B | Mr. C | Mr. D  
Mr. E | Ms. F | Ms. G